Project Plan and Schedule (Proposal)

On

Predictive Analytics and Explainable AI for Hospital Readmission Risk

Faculty of Graduate Studies and Research

CS 719 - Data Science Project

Winter 2026

Prepared By:

Raj Panchal [200490453]

Instructor:

Howard J. Hamilton

1. Introduction

1.1 Main Idea of the Project

Hospital readmissions within 30 days are a major concern for healthcare systems worldwide, as they indicate gaps in quality of care and significantly increase healthcare costs. This project focuses on developing a predictive analytics framework to estimate the risk of 30-day hospital readmission for diabetic patients using a real-world healthcare dataset. In addition to building accurate predictive models, the project emphasizes explainability, ensuring that model predictions can be interpreted and justified using feature-level explanations.

The central idea is to combine classical machine learning models with model-agnostic explainability techniques, specifically Permutation Feature Importance (PFI) and Partial Dependence Plots (PDP), to make the predictions understandable to non-technical stakeholders such as clinicians and healthcare administrators.

1.2 Type of Research Problem

This project addresses a supervised binary classification problem in applied data science. Given historical patient encounter data, the task is to predict whether a patient will be readmitted to the hospital within 30 days of discharge.

Rather than proposing a new algorithm, the project focuses on:

- Real-world data preprocessing and problem formulation

- Robust model development and evaluation

- Explainability and interpretability of predictions

This aligns with practical, industry-oriented data science workflows commonly used in healthcare analytics.

1.3 Objective

Primary Objective:

To develop an interpretable machine learning model that predicts 30-day hospital readmission risk for diabetic patients using structured electronic health record (EHR) data.

Input:

- Diabetes 130-US Hospitals dataset (structured tabular data)

- Patient demographics, admission details, diagnoses, medications, and hospital utilization variables

Output:

- A binary prediction (0 = no readmission within 30 days, 1 = readmitted within 30 days)

- Model evaluation metrics (Accuracy, Precision, Recall, F1-score, ROC-AUC)

- Feature importance rankings using PFI

- Partial Dependence Plots showing how key features influence readmission risk

Usefulness:
This project demonstrates how predictive modeling combined with explainable AI can support clinical decision-making by identifying high-risk patients and highlighting the factors contributing to readmission risk. The approach mirrors real-world healthcare analytics pipelines used in hospitals and insurance organizations.

2. Background

2.1 Previous Related Work

In previous academic and professional projects, I have worked on supervised learning problems involving healthcare and tabular data, including a deep learning–based heart disease prediction system. These projects involved data preprocessing, feature engineering, model training, and evaluation using real datasets. However, those projects focused primarily on predictive performance, with limited emphasis on explainability.

This project extends my prior experience by explicitly focusing on interpretable machine learning, which is critical in healthcare applications where trust and transparency are essential.

2.2 Review of Relevant Research Papers

In this project, I draw from several recent studies that apply machine learning and explainable AI methods to readmission prediction or closely related clinical prediction tasks. These works inform the choice of models, preprocessing strategies, and interpretability techniques used in my approach:

- Ahmed Soliman, Björn Agvall, Kaveh Etminani, Olle Hamed, and Mikael Lingman — “The Price of Explainability in Machine Learning Models for 100-Day Readmission Prediction in Heart Failure: Retrospective, Comparative, Machine Learning Study” (Journal of Medical Internet Research,2023).
This study evaluates multiple machine learning models for predicting 100-day readmission among heart failure patients and discusses how model explainability (trade-offs between explanation and performance) impacts clinical usability, making it directly relevant to balancing interpretability and accuracy in healthcare ML models.

- Noura Alnazari, Omar I. Alanazi, Mohammad O. Alosaimi, et al. — “Development of Explainable Artificial Intelligence Based Machine Learning Model for Predicting 30-Day Hospital Readmission after Renal Transplantation” (BMC Nephrology, 2025).
This paper develops an explainable machine learning model for 30-day readmission risk after renal transplantation, highlighting the integration of explainability in clinical risk prediction models and emphasizing feature interpretation for clinical insight.

- A Changfeng Guo, Haoran Zhou, Ivan Miguel Pires, Paulo Jorge Coelho, Runzhe Tong “Towards an Explainable Machine Learning Model to Reduce Readmission Risks for Diabetes Patients” — Informatics in Medicine Unlocked, 2025.
This research designs an explainable ML model specifically for diabetes patient readmission using techniques such as permutation importance plots and partial dependence plots, which closely aligns with our planned methods and demonstrates their practical value on a similar dataset. 	

Differentiation from the Proposed Study:

- Guo et al. (2025) focus on broad performance optimization, experimenting with many models, feature selection methods, and sampling strategies before applying explainability techniques.

- This study intentionally uses a small, well-justified set of models to keep the analysis focused and reproducible.

- Instead of treating explainability as a post-analysis step, this study places interpretability at the center of the modeling process.

- One final predictive model is selected for in-depth explanation, avoiding unnecessary complexity.

- Permutation Feature Importance (PFI) and Partial Dependence Plots (PDP) are used to understand risk behavior and feature influence, not just to visualize results.

- A lightweight cross-model comparison is performed to check the consistency of important risk factors before final model selection, which is not explicitly explored in Guo et al. (2025).

- The overall goal is to support clinical understanding and decision-making, rather than maximizing predictive performance alone.

- Yinan Huang, Ashna Talwar, Satabdi Chatterjee, et al. — “Effective Hospital Readmission Prediction Models Using Machine-Learned Features” (BMC Health Services Research, 2022).
This study explores the generation of machine-learned features from longitudinal healthcare data to improve readmission prediction performance, reinforcing the importance of robust feature engineering in readmission risk modeling.

- Interpretable Machine Learning Models for Hospital Readmission Prediction: A Two-Step Extracted Regression Tree Approach — BMC Medical Informatics and Decision Making, 2023.
This work proposes a two-step strategy where a black-box model is first trained and then an interpretable regression tree is extracted, offering an alternative route to interpretability while maintaining predictive performance. It provides context for why interpretable explanations (like PFI and PDP) are valuable for clinical adoption.

2.3 Existing Techniques Relevant to the Project

- Logistic Regression

- Random Forest Classifier

- Gradient Boosting (e.g., XGBoost or LightGBM)

- Permutation Feature Importance (PFI)

- Partial Dependence Plots (PDP)

Strengths:

- Uses a real hospital dataset with actual patient records.

- Applies PFI and PDP, which work well for clinical tabular data.

- Uses only a few selected models, keeping the analysis clear and focused.

- Final explanations are produced for one chosen model, improving clarity.

- Helps identify key factors influencing readmission risk.

Weaknesses:

- Uses only one dataset, which may limit generalization.

- Patient data are not time-based and represent single hospital visits.

- Explainability results are interpretive, not causal.

- Feature correlations may affect PDP interpretation.

2.4 Learning Resources

The techniques will be implemented using knowledge gained from:

- Course material from CS 719(i.e. For each specific deliverables and project management guidelines)

- Scikit-learn documentation

- Interpretable Machine Learning by Christoph Molnar

- Peer-reviewed research articles listed in the references

3. Approach

3.1 Data Source

The project uses the Diabetes 130-US Hospitals Dataset, which contains over 100,000 patient encounters from 130 U.S. hospitals collected between 1999 and 2008. The dataset is publicly available and widely used in healthcare analytics research.

3.2 Data Preprocessing

Key preprocessing steps include:

- Handling missing values (e.g., replacing unknown categories)

- Encoding categorical variables

- Removing identifiers and leakage-prone variables

- Converting the target variable:

  - Original labels: <30, >30, NO

  - New binary target:

    - 1: Readmitted within 30 days (<30)

    - 0: Not readmitted within 30 days (>30 and NO)

3.3 Methodology

The methodological choices in this study are informed by existing research on explainable machine learning in healthcare. The use of permutation feature importance and partial dependence plots follows the explainability approach applied by Guo et al. [3] to identify important clinical risk factors. In addition, the consideration of performance versus interpretability trade-offs is motivated by the analysis presented by Soliman et al. [1]. These studies directly guide the design of the modelling and explainability workflow used in this study.

The project will be implemented in practical workflow as follows:

- Preprocessing Pipeline: A unified preprocessing pipeline will handle categorical encoding, numerical scaling, and feature selection once for all models.

- Model Training:

  - Three models will be trained sequentially using the same processed dataset:

    - Logistic Regression (baseline, interpretable, sensitive to scaling)

    - Random Forest Classifier (handles non-linearity and feature interactions)

    - XGBoost Classifier (gradient boosting ensemble optimized for tabular data)

  - The same train-test split will be used for all three models to ensure fair comparison.

- Model Evaluation and Selection:

  - Models will be evaluated on ROC-AUC, F1-score, and other metrics.

  - The best-performing and most stable model will be chosen for the explainability analysis.

- Explainability (PFI and PDP):

  - Permutation Feature Importance (PFI): Compute global feature importance on the chosen model to identify which features most influence 30-day readmission.

  - Partial Dependence Plots (PDP): Visualize the effect of key features on readmission probability, providing intuitive, interpretable insights for stakeholders.

- Final Output:

  - Risk probabilities for patients

  - Binary readmission predictions

  - PFI bar plots showing global feature importance

  - PDP plots for selected features

- The prediction results and explainability outputs may be presented using a simple visualization interface built with Python-based tools such as Streamlit or Dash to improve clarity and interpretation.

Key Points:

- Only one preprocessing pipeline is used, avoiding redundant data preparation for each model.

- PFI and PDP are applied only to the final selected model, ensuring efficiency and clarity.

- The entire workflow is implemented in Python Jupyter Notebooks using scikit-learn, XGBoost, and plotting libraries.

- This approach balances predictive accuracy, interpretability, and real-time implementability.

3.4 Example Workflow

Sample Input (Simplified):

- Age group: 60–70

- Number of inpatient visits: 2

- Number of medications: 15

- Time in hospital: 5 days

Sample Output:

- Predicted probability of readmission: 0.68

- Binary prediction: 1 (High risk)

- Top contributing features: number of inpatient visits, time in hospital

Note: The binary prediction uses two values: 0 means the patient is predicted not to be readmitted, and 1 means the patient is predicted to be readmitted. The predicted probability shows how strongly the model believes this outcome for the current hospital visit. The contributing features explain which factors influenced the decision. This output reflects a risk assessment for one visit only and does not represent a permanent patient status.

3.5 Method Analysis

The chosen approach is practical, interpretable, and aligns with real-world workflows. Using three models ensures robustness, and applying PFI/PDP only on the final model provides explainability without unnecessary computational overhead.

3.6 Software

- Python

- Pandas, NumPy

- Scikit-learn, XGBoost

- Matplotlib, Seaborn

- Jupyter Notebook

The final deliverable will consist of reproducible notebooks, plots, and a written report.

3.7 Performance Evaluation

Model performance will be evaluated using:

- Accuracy

- Precision

- Recall

- F1-score

- ROC-AUC

4. Project Schedule

- Week 1 (Jan 27 – Feb 2, 2026): Dataset exploration, literature review, and familiarization with Diabetes 130-US Hospitals dataset.

- Week 2 (Feb 3 – Feb 9, 2026): Data cleaning, handling missing values, categorical encoding, and initial feature selection.

- Week 3 (Feb 10 – Feb 16, 2026): Feature engineering (e.g., previous admissions, length of stay, number of medications) and target variable conversion to binary (0/1).

- Week 4 (Feb 17 – Feb 23, 2026): Baseline model development with Logistic Regression, Random Forest, and XGBoost; initial training and evaluation.

- Week 5 (Feb 24 – Mar 2, 2026): Detailed model evaluation; selection of the optimal model based on ROC-AUC, F1-score, and stability; preparation for mid-term project review.

- Milestone: Mid-Term Project Review Due on Mar 3, 2026.

- Week 6 (Mar 4 – Mar 10, 2026): Refinement and hyperparameter tuning of selected model; cross-validation for robustness.

- Week 7 (Mar 11 – Mar 17, 2026): Apply explainability techniques (Permutation Feature Importance and Partial Dependence Plots) on the final model; interpret results.

- Week 8 (Mar 18 – Mar 24, 2026): Visualization of predictions and explainability results; finalize plots and tables for report.

- Week 9 (Mar 25 – Mar 31, 2026): Drafting main sections of the final report, including Introduction, Background, Approach, and Results.

- Week 10 (Apr 1 – Apr 7, 2026): Writing Discussion, Conclusion, and any remaining sections; incorporate figures and tables.

- Week 11 (Apr 8 – Apr 14, 2026): Review, edits, proofreading, and verification of results.

- Week 12 (Apr 15 – Apr 23, 2026): Final proofreading, formatting, and preparation for submission.

- Milestone: Final Project Report Due on Apr 24, 2026.

5. Related Work and References

- Diabetes 130-US Hospitals Dataset, UCI Machine Learning Repository:
https://archive.ics.uci.edu/ml/datasets/diabetes+130-us+hospitals+for+years+1999-2008

- Soliman, A., Agvall, B., Etminani, K., Hamed, O., & Lingman, M. (2023). The Price of Explainability in Machine Learning Models for 100-Day Readmission Prediction in Heart Failure: Retrospective, Comparative, Machine Learning Study. Journal of Medical Internet Research.
https://www.jmir.org/2023/1/e46934/

- Alnazari, N., Alanazi, O. I., Alosaimi, M. O., et al. (2025). Development of Explainable Artificial Intelligence Based Machine Learning Model for Predicting 30-Day Hospital Readmission after Renal Transplantation. BMC Nephrology.
https://doi.org/10.1186/s12882-025-04128-w

- Guo, C., Zhou, H., Pires, I. M., Coelho, P. J., Tong, R., & Farid, F. (2025). Towards an Explainable Machine Learning Model to Reduce Readmission Risks for Diabetes Patients. Informatics in Medicine Unlocked, 58:101686.
https://doi.org/10.1016/j.imu.2025.101686

- Gao, X., Alam, S., Shi, P., Dexter, F., & Kong, N. (2023). Interpretable Machine Learning Models for Hospital Readmission Prediction: A Two Step Extracted Regression Tree Approach. BMC Medical Informatics and Decision Making, 23:104.
https://bmcmedinformdecismak.biomedcentral.com/articles/10.1186/s12911-023-02193-5

- Strack, B., et al. (2018). Impact of Risk Adjustment on Performance of Hospital Readmission Prediction Models Using the Diabetes 130-US Hospitals Dataset. JAMA Network Open.
https://www.nature.com/articles/s41746-018-0029-1

- Lundberg, S. M., & Lee, S. I. (2020). A Unified Approach to Interpreting Model Predictions. Advances in Neural Information Processing Systems (NIPS).
https://arxiv.org/abs/1705.07874

- Molnar, C. (2022). Interpretable Machine Learning.
https://christophm.github.io/interpretable-ml-book/

- Zhang, Y., et al. (2023). Explainable AI for hospital readmission prediction: Insights from feature importance analysis. Journal of Biomedical Informatics.
https://www.sciencedirect.com/science/article/pii/S1532046423000421

- Scikit-learn Documentation: https://scikit-learn.org/stable/

- XGBoost Documentation: https://xgboost.readthedocs.io/en/stable/

- Matplotlib Documentation: https://matplotlib.org/stable/contents.html

- Seaborn Documentation: https://seaborn.pydata.org/